BUSINESS REQUIREMENTS DOCUMENT

# AI-Assisted Support Ticket Triage and Knowledge Recommendations

Human-in-the-loop AI capability | Ticket classification, routing recommendations, and knowledge retrieval

| Document ID | CX-AI-BRD-041 |
| --- | --- |
| Business owner | Customer Experience and Support |
| Prepared for | Support Operations, Data Governance, Security, AI Engineering, IT |
| Version | 1.0 |
| Status | Draft for delivery estimation |
| Date | 19 October 2026 |
| Target platform | Existing ticketing/CRM platform, API service, hosted language model, vector/search index, monitoring |

DECISION SUMMARY

Introduce an AI-assisted workflow that recommends ticket category, urgency, routing team, and relevant knowledge articles for new support tickets. Human agents retain final control: predictions below the agreed confidence threshold require manual review, and no customer response is sent automatically. The pilot must include measurable evaluation, privacy controls, feedback capture, monitoring, and rollback.

Document purpose: define the business outcomes, scope, delivery constraints, and acceptance conditions needed for solution design and delivery planning. This document does not prescribe a project estimate.

# 1. Executive Summary

Support agents manually read incoming tickets, assign category and priority, locate relevant knowledge articles, and route cases to a team. Classification quality varies by agent and queue, while repeated questions consume time that could be spent on complex cases.

The proposed service will analyze ticket subject and body, recommend a controlled taxonomy label, priority band, destination team, and up to three knowledge articles. Agents can accept, edit, or reject every recommendation. This is a decision-support tool, not an autonomous agent; final routing and priority changes follow existing ticketing permissions.

# 2. Business Context and Objectives

## 2.1 Business problem

Ticket volume and subject wording vary significantly. Keyword rules are difficult to maintain, and articles are not consistently surfaced at the point of triage. The organization needs a measurable pilot to determine whether AI assistance improves speed without reducing classification quality or exposing sensitive data.

## 2.2 Goals and success outcomes

Recommend a category from the approved two-level ticket taxonomy.

Recommend one of four priority bands and a destination team using the predicted category plus existing routing rules.

Retrieve up to three relevant, access-authorized knowledge articles with source title, excerpt, and relevance score.

Show confidence and abstain when inputs are incomplete, the score is low, or the request is outside the supported taxonomy.

Capture agent accept/edit/reject feedback and preserve the final human-approved case values.

Measure offline and pilot performance by category, language, confidence band, and operational impact.

## 2.3 Pilot success criteria

| Measure | Proposed acceptance condition | Note |
| --- | --- | --- |
| Top-level category quality | Macro-F1 of at least 0.80 on the approved holdout set. | Confirm dataset size and split policy. |
| High-confidence recommendations | At least 90% precision for predictions above the agreed confidence threshold. | Threshold selected from evaluation results. |
| Knowledge usefulness | At least 60% of pilot recommendations receive a positive or opened signal. | Agent feedback interpretation to be agreed. |
| Latency | 95th percentile end-to-end recommendation time under 5 seconds excluding ticket-source outages. | Measure in pilot. |
| Human control | No automatic customer reply; agent must confirm recommendations before changes are written. | Hard requirement |
| Data protection | No known cross-tenant or unauthorized knowledge retrieval in security tests. | Hard requirement |

# 3. Scope

## 3.1 In scope

One existing ticketing system integration through supported API/webhook events for new tickets and agent-requested re-analysis.

Text preprocessing, taxonomy mapping, category/priority/team recommendations, confidence output, and abstain/review behaviour.

Knowledge retrieval over an approved set of internal support articles with access metadata and citations back to original article locations.

Agent panel or embedded view showing recommendation, confidence, top article matches, and accept/edit/reject actions.

Feedback event storage, model/prompt/index version tracking, operational dashboards, evaluation scripts, and controlled pilot rollout.

A representative offline test set, human-labelled evaluation, security testing, runbook, and rollback procedure.

## 3.2 Out of scope

Sending or drafting customer-facing responses automatically.

Autonomous refunds, account changes, entitlement changes, ticket closure, or other business actions.

Voice/audio transcription, image understanding, chatbots, multilingual translation generation, and social media ingestion.

Training a foundation model from scratch or fine-tuning unless evaluation demonstrates that retrieval/prompting is insufficient and a separate change is approved.

Replacing the existing ticketing platform or changing its core workflow and permission model.

Using public internet content as an unreviewed knowledge source.

# 4. Stakeholders and User Roles

| Role | Responsibilities | Decision/access boundary |
| --- | --- | --- |
| Support agent | Review recommendations and choose final category, priority, team, and article. | Final values remain human-approved |
| Support team lead | Review aggregate recommendation quality and give feedback on taxonomy gaps. | Team-level operational reporting |
| Knowledge manager | Approve article corpus, metadata, validity dates, and access groups. | Content inclusion/retirement |
| AI product owner | Approve evaluation thresholds, rollout criteria, and supported taxonomy. | Model behaviour approval |
| AI/ML engineer | Build evaluation, inference, retrieval, monitoring, and model/prompt versioning. | Technical operation |
| Security/privacy reviewer | Approve data handling, retention, vendor/model endpoint, and redaction policy. | Go/no-go on data processing |
| Platform administrator | Configure ticketing integration, credentials, deployment, and access. | Environment and platform control |
| QA/UAT participant | Test predictions, abstention, feedback, failure modes, and unauthorized retrieval. | Acceptance evidence |

# 5. Current and Future State

## 5.1 Current state

Agents manually classify incoming tickets and search a separate knowledge library. Existing routing rules are based on final fields but do not provide semantic suggestions or an explicit confidence-based review path.

## 5.2 Future-state journey

A new ticket event or agent action submits only approved fields to the recommendation service.

The service validates and normalizes text, removes configured sensitive patterns, and checks whether the ticket falls within the supported scope.

The classifier returns category probabilities and an abstention reason where applicable. Existing deterministic routing rules map accepted category/priority values to a candidate team.

The retrieval component searches only approved and access-authorized knowledge content and returns ranked article references with snippets.

The agent reviews recommendations and accepts, edits, or rejects them. The ticket system is updated only after explicit confirmation.

Feedback is stored with ticket ID, final values, recommendation, confidence, model/prompt/index versions, and timestamp.

Monitoring tracks quality, latency, errors, feedback patterns, and drift signals; administrators can disable the feature without disabling normal ticket processing.

# 6. Functional Requirements

| ID | Capability | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Ticket event integration | Consume new-ticket events and support agent-triggered refresh through the existing ticketing API. Events must be authenticated, validated, and idempotent. | Must |
| FR-02 | Data minimization | Transmit only the ticket ID, subject, approved body text, supported metadata, and access context required for recommendations. Exclude attachments and full customer profiles. | Must |
| FR-03 | Text preprocessing | Normalize whitespace and markup, apply approved PII redaction patterns, enforce a maximum input length, and record when truncation occurs. | Must |
| FR-04 | Taxonomy classification | Predict one approved top-level and second-level category; return ranked probabilities, taxonomy version, and a supported/unsupported indicator. | Must |
| FR-05 | Confidence and abstention | When top prediction is below the configured threshold, the input is empty/ambiguous, or the ticket is outside taxonomy, abstain and request manual classification. | Must |
| FR-06 | Priority recommendation | Recommend a priority band from ticket text and permitted metadata. A deterministic policy layer must prevent unsupported categories from directly setting critical priority. | Must |
| FR-07 | Team mapping | Map approved category and priority combinations to a candidate support team using versioned business rules. If no mapping exists, recommend the General Triage team. | Must |
| FR-08 | Knowledge retrieval | Return up to three relevant article candidates from the approved corpus with article ID, title, source link, snippet, freshness metadata, and retrieval score. | Must |
| FR-09 | Access-aware retrieval | Filter articles by user/team access before results are shown. Retrieval must not expose the title or snippet of a restricted article to an unauthorized agent. | Must |
| FR-10 | Agent review panel | Display category, priority, team, confidence/abstention reason, article matches, and actions to accept, edit, or reject. The UI clearly labels AI output as a recommendation. | Must |
| FR-11 | Human confirmation | Do not write recommended values to the ticket until the agent confirms. Maintain the original ticket values and final human-approved values. | Must |
| FR-12 | Feedback capture | Store accept/edit/reject outcome, corrected values, optional reason, timestamp, ticket reference, inference version, and agent/team identifier according to privacy policy. | Must |
| FR-13 | Evaluation pipeline | Provide a repeatable offline evaluation process with fixed train/validation/test separation, per-class precision/recall/F1, confusion matrix, calibration/threshold analysis, and baseline comparison. | Must |
| FR-14 | Knowledge indexing | Ingest approved article content and metadata, generate searchable chunks/embeddings, refresh on create/update/retire, and remove retired or access-revoked content from search. | Must |
| FR-15 | Monitoring | Measure inference latency, error/timeout rate, abstention rate, confidence distribution, agent acceptance, correction rate, and recommendation quality from labelled feedback where available. | Must |
| FR-16 | Versioning | Record model or provider version, prompt template version, taxonomy version, retrieval index version, and configuration version for each recommendation. | Must |
| FR-17 | Failure handling | If the AI service, retrieval service, or model endpoint fails or times out, the ticketing workflow continues without recommendations and presents a non-blocking status. | Must |
| FR-18 | Rollout control | Support feature flags by team/cohort and an immediate kill switch that disables inference while retaining normal ticket processing. | Must |
| FR-19 | Admin configuration | Authorized administrators can adjust thresholds, supported categories, routing mappings, corpus filters, and pilot cohorts through controlled configuration. | Should |
| FR-20 | Audit and traceability | A recommendation record must link the input ticket reference, output, final human action, and component versions without unnecessarily duplicating raw customer text. | Must |

# 7. Business Rules and Decision Logic

## 7.1 Recommendation decision path

| Condition | Required behaviour | Ticket write action |
| --- | --- | --- |
| Input missing or unsupported | Return abstain reason and direct agent to normal manual triage. | No write |
| Top category confidence below threshold | Show proposed label as low confidence or abstain based on approved policy. | No write without confirmation |
| Prediction above threshold and mapping exists | Show category, priority, candidate team, and evidence links. | Agent confirmation required |
| No team mapping exists | Recommend General Triage and log mapping gap. | Agent confirmation required |
| Model/retrieval API error or timeout | Show recommendation unavailable; preserve current ticket workflow. | No write |
| Agent rejects or edits | Store feedback and use agent-edited values as final. | Only explicit final values saved |

## 7.2 Knowledge retrieval rules

Only articles approved and marked active by the knowledge manager can be indexed.

Each indexed chunk must retain source article ID, title, source URL, access groups, last-updated date, and article status.

A retrieval result must link to the source article; the model must not fabricate a source URL or article title.

If the index is stale or access metadata is unavailable, suppress affected results rather than returning unfiltered content.

Retired or newly restricted articles must be excluded after the agreed refresh/invalidating mechanism completes.

## 7.3 Human oversight

AI recommendations are advisory and do not autonomously send a customer reply, close a ticket, change an entitlement, or trigger a refund.

Critical priority recommendations must be backed by approved deterministic guardrails and remain subject to agent confirmation.

A low confidence score is not to be interpreted as a probability guarantee; threshold meaning and calibration must be documented from evaluation results.

Feedback collection must not be treated as model retraining; any retraining or prompt/index strategy change follows release governance.

# 8. Data, Architecture, and Integration Requirements

## 8.1 Logical components

| Component | Responsibility | Key requirements |
| --- | --- | --- |
| Ticket adapter | Validate events and interact with ticketing API | Auth, idempotency, retries, least-privilege permissions |
| Preprocessing service | Normalize text, redact configured patterns, enforce size limits | Versioned rules and redaction tests |
| Inference service | Generate category/priority recommendations and confidence | Structured output validation, provider timeout, version tracking |
| Routing policy layer | Map predicted values to candidate team | Deterministic rules; fallback destination |
| Knowledge ingestion | Load approved articles and access metadata | Incremental refresh, retirement handling, dedupe |
| Search/retrieval index | Return access-authorized article candidates | Ranking evaluation, freshness and access filters |
| Feedback store | Save decision and version metadata | Minimize raw text, retention and access control |
| Observability layer | Collect metrics, logs, alerts, and evaluation outputs | No secrets or unnecessary raw customer text in logs |

## 8.2 Data handling

A ticket ID should be the primary external reference; full ticket bodies should not be copied into long-term feedback storage by default.

The approved inference provider, geographic processing region, retention settings, and training-on-submitted-data policy must be validated by security/legal before production data is sent.

Secrets use managed secret storage; service-to-service calls use approved authentication.

Knowledge source access metadata must be preserved from ingestion to retrieval and must be tested for group changes and article retirement.

## 8.3 Model and endpoint dependency

The solution may use an approved hosted language model or classification endpoint, but the provider/model choice is not finalized. Cost/usage limits, data residency, rate limits, and model availability must be confirmed during technical design. The interface should allow a model/provider change without rewriting the agent workflow.

# 9. Non-Functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| NFR-01 | Latency | Target end-to-end p95 under 5 seconds for recommendation response, excluding upstream ticket-system outage. Record latency by component. |
| NFR-02 | Availability | AI failure must degrade gracefully; it must never block standard ticket creation, view, assignment, or agent response. |
| NFR-03 | Security | Use least-privilege service identities, encrypted transport/storage, managed secrets, and access-aware retrieval. |
| NFR-04 | Privacy | Redact configured PII patterns before model invocation where feasible; retention and deletion rules are approved before pilot. |
| NFR-05 | Evaluation quality | Use a human-reviewed, versioned labelled dataset; report macro metrics and per-class errors, not only aggregate accuracy. |
| NFR-06 | Explainability | Show confidence band, selected category, and article sources; store a reproducible trace of relevant configuration versions. |
| NFR-07 | Reliability | Webhook retries and model timeouts are bounded; duplicate events do not duplicate feedback or update ticket fields. |
| NFR-08 | Scalability | Pilot target is 5,000 tickets/month with up to 30 concurrent agent users; scale beyond this requires performance revalidation. |
| NFR-09 | Observability | Alert on sustained error/timeout spikes and unexpected shifts in abstention/acceptance rates. Avoid logging raw ticket body by default. |
| NFR-10 | Rollback | A feature flag disables recommendations without requiring a ticket-system deployment or data migration. |
| NFR-11 | Maintainability | Taxonomy, prompts/configuration, evaluation data version, and index build are version controlled and documented. |
| NFR-12 | Accessibility | Recommendation panel supports keyboard navigation and clearly distinguishes model-generated suggestions from saved ticket values. |

# 10. Security, Privacy, Reporting, and Governance

## 10.1 Security and privacy

Obtain security/privacy approval for model provider, region, retention, data use, and deletion behaviour before processing real ticket text.

Do not send attachments, credentials, payment data, or unnecessary customer profile details to the model endpoint.

Ensure knowledge retrieval applies caller access groups before any title, snippet, or URL is disclosed.

Restrict feedback and evaluation datasets to authorized personnel and apply retention/deletion controls.

Do not expose chain-of-thought or hidden model reasoning; show approved structured recommendation signals and source links only.

## 10.2 Reporting

Provide operational dashboards for request volume, latency, failures, abstention, category distribution, agent acceptance/edit/reject rates, and knowledge article usage. Evaluation reports include class-level metrics, confusion matrix, baseline comparison, and threshold analysis.

## 10.3 Governance

The AI product owner approves model or prompt changes, taxonomy updates, confidence thresholds, and pilot expansion. A change that affects model provider, data region, knowledge access rules, or automatic ticket writes requires renewed approval. No automatic customer response is permitted under this BRD.

# 11. Assumptions, Dependencies, Constraints, and Risks

## 11.1 Assumptions

The ticketing platform exposes supported API/webhook mechanisms and can display or link to an agent review panel.

The business can provide a representative sample of historical tickets with human-reviewed category labels and acceptable use permissions.

Knowledge articles have stable IDs, source links, active/retired state, and access metadata or can be normalized into a governed corpus.

The pilot starts with one language and a fixed taxonomy.

The first phase is recommendation-only with explicit human confirmation.

## 11.2 Dependencies

Approved AI provider and data processing agreement, service credentials, network path, and budget/usage controls.

Access to ticketing sandbox, representative ticket data, taxonomy owner, and support agent participants.

Knowledge system export/API and article access-group metadata.

Security sign-off on redaction, data retention, provider terms, and log policy.

Agreed metric calculation, labelling guidance, confidence threshold process, and holdout split.

## 11.3 Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Noisy or inconsistent historical labels | Offline metrics overstate or understate real usefulness. | Review label quality, document label guide, and report inter-reviewer disagreement. |
| Data leakage through model or retrieval | Unauthorized disclosure of ticket or knowledge content. | Data minimization, provider review, access-filter tests, and security gate. |
| Confident but incorrect predictions | Agents may over-trust recommendations. | Threshold calibration, explicit human confirmation, confidence display, and class-specific evaluation. |
| Taxonomy drift | Accuracy degrades as products and issue types change. | Version taxonomy and monitor distribution/correction rates. |
| Provider rate limits or outages | Agent experience becomes inconsistent. | Timeouts, bounded retries, kill switch, and manual fallback. |
| Knowledge corpus is stale or poorly tagged | Irrelevant or unauthorized articles surface. | Content owner approval, metadata validation, freshness monitoring, and article-level feedback. |

# 12. Acceptance Criteria and Test Scenarios

| ID | Scenario | Expected result |
| --- | --- | --- |
| AC-01 | Ticket falls into a supported category and prediction exceeds approved threshold. | Recommendation panel shows category, priority, candidate team, confidence band, and up to three sourced articles. |
| AC-02 | Ticket is ambiguous or below confidence threshold. | Service abstains or flags manual review according to configured policy; no fields are written automatically. |
| AC-03 | Model returns a category not present in the active taxonomy. | Output validation rejects the unsupported value and uses the manual triage fallback. |
| AC-04 | Knowledge article is restricted to another support group. | Its title, snippet, source URL, and contents do not appear to an unauthorized agent. |
| AC-05 | Article is retired or access is revoked. | After the approved index refresh/invalidation window, it is excluded from search results. |
| AC-06 | Model endpoint times out or returns invalid JSON/schema. | Ticket workflow continues; recommendation panel reports unavailable and an operational error is logged. |
| AC-07 | Ticket event is delivered twice. | Processing is idempotent; no duplicate recommendation/feedback record or ticket update occurs. |
| AC-08 | Agent edits a recommended category and accepts the panel. | Only the confirmed final value is written; the changed value and feedback event are retained. |
| AC-09 | Agent rejects a recommendation. | Ticket remains on the manual workflow and rejection is captured without changing existing ticket fields. |
| AC-10 | Evaluation is run against the locked holdout dataset. | Report includes macro-F1, per-class precision/recall/F1, confusion matrix, threshold analysis, and comparison baseline. |
| AC-11 | Configured PII pattern appears in sample text. | Approved redaction is applied before model call and does not remove unrelated text unnecessarily. |
| AC-12 | Administrator activates kill switch. | New recommendations are disabled and ticket creation/assignment/manual triage remain functional. |
| AC-13 | Provider/model or taxonomy version changes. | New recommendation records show the new versions; historical records remain attributable to the earlier versions. |
| AC-14 | Pilot dashboard is reviewed by team lead. | Volume, latency, failures, abstention, acceptance/edit/reject, and available labelled quality metrics are visible. |

# 13. Open Questions

Which ticketing platform/API/webhook mechanism is available, and how will the agent panel be embedded?

Which model provider/region is approved and what data-retention and training-use terms apply?

How many labelled tickets exist per category, and who will adjudicate ambiguous labels?

What taxonomy versions and label definitions are authoritative?

How should confidence be calibrated and what minimum precision is required for each category/priority?

What is the expected knowledge corpus size, format, access model, and refresh frequency?

Which PII patterns must be redacted, and which fields may be retained for evaluation?

What is the pilot cohort, period, business owner, and go/no-go decision process?

What are acceptable inference cost per ticket and monthly usage ceilings?

# 14. Approval Readiness

The pilot must not process production ticket text until provider/data approval, access-controlled knowledge ingestion, evaluation dataset governance, and rollback controls are signed off. Launch approval is conditional on the human-review requirement and evaluation gates described in this BRD. Estimates and delivery dates are intentionally not asserted in this BRD.